document_id: CHATWIDGET-PROCESS-1.0.0 version: 1.0.0 status: Draft created: 2026-06-15 updated: 2026-06-15 author: Project Team reviewers: [] scope: Document-production process standard for the IVY USA Chat & Support Widget project change_log:

- version: 1.0.0 date: 2026-06-15 author: Project Team description: SDLC document pipeline standard — per-artifact input/output/validation, ID system, traceability, phase gates

# IVY USA Chat & Support Widget — SDLC Document Process Standard (문서 작성 표준·프로세스 정의서)

## 1. Purpose (목적)

Define the order, input, output, and exit criteria for each SDLC document so the team produces artifacts consistently and traceably. This standard adopts the recommended hybrid pipeline: industry-standard Analysis → Definition order, policy fixed before functional logic, data design (Sequence + DFD + ERD) together, and existing Figma screens used as a validation input rather than a final output. (각 산출물의 순서·입력·출력·완료기준을 표준화하여 일관성과 추적성을 확보한다. 분석→정의 순서, 정책 선고정, 데이터 설계 통합, 그리고 기존 Figma 화면을 검증 입력으로 활용하는 하이브리드 파이프라인을 채택한다.)

## 2. Pipeline Overview (파이프라인 개요)

[Completed] Requirements Analysis (요구사항 분석서)
[Completed] Requirements Definition (요구사항 정의서)
      │
 1. Event Scenario        이벤트 시나리오
 2. Policy Definition      정책 정의서        ← rules fixed before logic
 3. Functional Definition  기능 정의서 (FN)
 4. Sequence + DFD + ERD   시퀀스·데이터플로우·ERD  (designed together)
 5. UI Specification       화면 정의서        ← formalize existing Figma
 6. Wireframe              와이어프레임
 7. Prototype              목업 기반 프로토타입
      │
 Cross-cutting: Traceability  FR → FN → SCR → TC  (전 단계 관통)
                Figma screens (screens/) = validation input at stages 1,4,5,6,7

Key principles (핵심 원칙)

- Analysis before Definition (분석 선행) — broad understanding/classification precedes per-requirement specification.

- Policy before Logic (정책 선고정) — refund window, auth rules, CCPA retention, affiliate commission % constrain functional behavior, so they are frozen before FN.

- Data design as a unit (데이터 설계 통합) — Sequence, DFD, and ERD are mutually dependent and produced/reviewed in one stage.

- Screens are input, not afterthought (화면은 입력) — the 71 Figma frames are an authoritative source; later UI artifacts formalize them and earlier artifacts validate against them.

- One ID system (단일 ID 체계) — FR/NFR → FN → SCR/PRC/POL → T → TC kept consistent across all docs.

## 3. ID System (ID 체계)

| Prefix | Artifact | Example |
| --- | --- | --- |
| FR / NFR | Requirement (functional / non-functional) | FR-010, NFR-006 |
| EVT | Event scenario | EVT-06 |
| POL | Policy | POL-003 |
| FN | Function (module-level) | FN-012 |
| SEQ | Sequence diagram flow | SEQ-04 |
| DFD | Data flow diagram | DFD-02 |
| TBL | ERD table | TBL-conversations |
| SCR | Screen / UI | SCR-007 |
| T | WBS task | T-021 |
| TC | Test case | TC-045 |

Every downstream item references its upstream ID (e.g., FN-012 → FR-031; SCR-007 → FN-012; TC-045 → SCR-007). Figma frames are cited as 화면 NN from screens/.

## 4. Per-Artifact Standard (산출물별 표준)

### Stage 0 — Completed (완료)

| Artifact | Input | Output | Exit Criteria (완료기준) |
| --- | --- | --- | --- |
| Requirements Analysis (요구사항 분석서) | Client brief, Naver TalkTalk reference, Figma | FR/NFR list, scope, stakeholders | All P0 features captured; scope agreed |
| Requirements Definition (요구사항 정의서) | Analysis + Figma screens | FR-001050 / NFR-001011 detailed (I/O, rules, acceptance) | Every FR has input/output/business rule/acceptance + screen ref |

### 1. Event Scenario (이벤트 시나리오)

- Purpose: Define user actions ↔ system responses at the event level, incl. exceptions.

- Input: Requirements Definition (FR/NFR); Figma screens for happy-path validation.

- Output: Scenario tables (EVT-NN) with Seq/Actor/Event/Response/Ref; exception tables.

- Validation / Exit: Every P0 FR appears in ≥1 scenario; each step references an FR; exceptions cover auth-fail, timeout, no-agent, consent-declined.

- Reference screens: 01,08,12,34,49,57,60,61,62.

### 2. Policy Definition (정책 정의서)

- Purpose: Freeze business rules that constrain logic and data.

- Input: Requirements Definition; Open Issues (A-1~A-12); client legal.

- Output: POL-NN entries (목적/적용범위/규칙/예외/변경이력). Must cover: refund window, return condition, auth-gate rule, CCPA retention & opt-out, notification channel rules, review trigger N-day, affiliate commission & settlement, warranty by category.

- Validation / Exit: Each policy maps to ≥1 FR; all [TBD] policy items either resolved or explicitly deferred with owner/date.

- Reference screens: 12 (warranty/coupon), 60 (return policy), 19/28 (review N-day).

### 3. Functional Definition (기능 정의서, FN)

- Purpose: Module/component-level function specs implementing the requirements.

- Input: Requirements Definition (FR), Event Scenario (EVT), Policy (POL).

- Output: FN-NN (선행/후행조건, 처리로직, 입력 파라미터/타입, 출력, 에러처리, 연관 FR/POL).

- Validation / Exit: Every P0/P1 FR maps to ≥1 FN; each FN cites the POL it enforces; error paths defined.

- Reference screens: all functional screens as behavior reference.

### 4. Sequence + DFD + ERD (시퀀스·데이터플로우·ERD) — one stage

- Purpose: Technical flow (Sequence), data movement across integrations (DFD), and persistent schema (ERD) — designed together because they are interdependent.

- Input: Functional Definition (FN); integration set (Shopify/Fulfillment/Klaviyo/Odoo/Google Drive/RAG).

- Output:

  - Sequence (SEQ-NN): Mermaid sequenceDiagram with real stack participants (React widget, Next.js, MySQL, RabbitMQ, Redis, external APIs).

  - DFD (DFD-NN): data sources → processes → stores → sinks across all integrations.

  - ERD (TBL-*) + chat-widget-schema.sql: MySQL tables (sessions, conversations, messages, notifications, orders cache, reviews, affiliates, kb_documents, etc.).

- Validation / Exit: Every FN has a SEQ; every data store in DFD has a matching ERD table; ERD covers all entities referenced by FN; schema.sql validates.

- Note: ERD was missing from the originally proposed order — it is mandatory here.

### 5. UI Specification (화면 정의서)

- Purpose: Formalize the existing Figma into a screen spec (layout, components, states, interactions), not design from scratch.

- Input: Figma screens (screens/, 71 frames); FN; EVT.

- Output: SCR-NN per screen (화면 목록, 레이아웃, 구성요소 표, 인터랙션, 로딩/에러/빈 상태, 반응형, React state/routing).

- Validation / Exit: Every screen maps to FN/FR; loading/error/empty states defined; each interactive element has a behavior; admin vs widget screens separated.

- Reference screens: full set (widget 0117,3469; admin 1830,7071).

### 6. Wireframe (와이어프레임)

- Purpose: Low-fidelity, structure-focused version reconciled with Figma — for layout/flow review without visual noise.

- Input: UI Specification (SCR); Figma.

- Output: Wireframes per SCR (grouped by flow), annotated with component IDs.

- Validation / Exit: 1:1 coverage with SCR list; navigation between wireframes matches Event Scenario flows.

### 7. Mockup-based Prototype (목업 기반 프로토타입)

- Purpose: Interactive prototype to validate end-to-end interaction before build.

- Input: Figma mockups; Wireframes; Event Scenario (for clickable flows).

- Output: Clickable prototype (Figma prototype or HTML), covering key flows: welcome→menu, auth gate, order status/tracking, product help, review, affiliate, notification center, admin console.

- Validation / Exit: All P0 happy-path scenarios are clickable end-to-end; reviewed with client; feedback logged as issues.

## 5. Traceability Matrix (추적성 매트릭스)

Maintain a running matrix (one row per requirement) updated at each stage:

| FR | EVT | POL | FN | SEQ/DFD/TBL | SCR | TC |
| --- | --- | --- | --- | --- | --- | --- |
| FR-031 | EVT-06 | POL-xx | FN-012 | SEQ-04 / DFD-02 / TBL-orders | SCR-007 | TC-045 |

A requirement is "design-complete" only when its row is filled through SCR.

## 6. Document Conventions (문서 규칙)

- Bilingual: English-first, Korean in parentheses; table headers English; code/SQL/API English.

- Versioning (semver): MAJOR = scope/breaking; MINOR = additions; PATCH = fixes. Each doc carries the YAML version header.

- Configuration management: Git; branch docs/{feature}; commit docs({stage}): {action} {desc}.

- Filenames (Amoeba pattern, English): chat-widget-event-scenario.md · chat-widget-policy.md · chat-widget-func-definition.md · chat-widget-sequence.md · chat-widget-dfd.md · chat-widget-erd.md (+ chat-widget-schema.sql) · chat-widget-ui-spec.md · chat-widget-wireframe.md · chat-widget-prototype/.

## 7. Phase Gates (단계 게이트)

Proceed to the next stage only when the gate passes:

| Gate | Pass Condition |
| --- | --- |
| G1 after Event Scenario | All P0 FRs covered by scenarios + exceptions |
| G2 after Policy | All logic-affecting policies frozen or deferred with owner |
| G3 after Functional Def | FR→FN coverage 100% for P0/P1; errors specified |
| G4 after Seq/DFD/ERD | FN→SEQ 100%; DFD stores ↔ ERD tables consistent; schema validates |
| G5 after UI Spec | SCR↔FN mapped; all states defined |
| G6 after Prototype | P0 flows clickable end-to-end; client review signed off |

## 8. Summary of Adjustments vs Initial Order (초기안 대비 조정 요약)

- Swap 1↔2: Analysis → Definition (industry-standard; already done this way).

- Policy before Functional: rules frozen before logic (POL → FN).

- Add ERD: Sequence + DFD + ERD in one data-design stage.

- Screens as input: Figma used to validate scenarios/sequence/DFD and to source UI spec/wireframe/prototype — not produced last from scratch.